Playground and Ground Maintenance Report

Svea Cheeseman, Chair of the recreation ground committee

November 11, 2025 Parish Council Meeting

Background:

The recreation ground and wharf are in urgent need of ground maintenance from both a landscaper and a tree surgeon. The playground on the rec is falling apart and the swings will need to be removed, as they frame is not safe anymore. There is a committee in place, the recreation ground committee, which takes care of these matters. As part of the new playground, the committee would also like to build a new path to the rec from the Oxford road though the south end of the garden of 52 Oxford road. The property is owned by the Gibbs Estate and managed by Savills.

Execution plan:

- Rec maintenance and new playground:

  - Step 1: Remove old swings and surfacing so the tractors for the tree surgeons can come through.

  - Step 2: get the landscaper to do the maintenance work that does not require a tree surgeon

  - Step 3: get the tree surgeons on to cut back the hedge and remove dead branches in the trees. Part of this work has to be approved by SODC as the rec is a conservation area.

  - Step 4: Build the new swings.

  - Step 5: Build the new playground:

    - Draft a plan of the final playground

    - Survey to get the support from the parish

    - Get quotes from 3 different playground companies

    - Apply for grants for the funding of the playground

    - Maybe: Ask the PC or the Clifton Hampden Charity for financial match funding

    - Build playground

- Wharf maintenance:

  - Requires a landscaper and a tree surgeon

  - Should be done at the same time as the rec

- New footpath creation:

  - Discussed with highways: We can just open a new path without their approval if we maintain it ourselves

  - Checked the site: Footpath creation would be rather straight forward, as there is no tree or building in the way. It would merely require building a new fence and doing some strimming.

  - We would need to see whether grass is a suitable surface.

  - can be done as soon as we have approval from the Gibbs Estate

- Other activities:

  - Wild flower garden & bulb planting

    - The rec committee has a wild flower expert, Jo McManus. We are planning to establish a wild flower garden and will present plans as soon as we have them.

    - For now, we planted some bulbs, as they have to go in the ground now. We used UK native species: daffodils and bluebells. They cost 21.96£.

Costs and financing plans:

- Ground maintenance

  - should be paid for by the parish council

  - We have quotes for a one off:

    - Acorn landscaping

      - Wharf: 675£ excl VAT

      - Rec: 350£ excl. VAT

    - Elm Park tree services:

      - Work NOT requiring council approval: 1895£ excl VAT

      - Work requiring council approval:  2950£ excl VAT

    - TOTAL one -off costs: 5,870£ excl VAT

- New swings:

  - 3 quotes

    - Creative play: 23,475£ (excl. VAT)

    - Reads Playground maintenance: 12,100£ (excl. VAT)

    - Adventure play equipment: 14,209£ (excl. VAT)

    - Quotes vary slightly in what they contain

  - We would like to propose a financing scheme that looks the following way:

    - Overall the costs will be about 20k£ containing removal of the old swings, protection of the ground and setting up new swings

    - Use all the current CIL money: about 13,000£

    - Apply for the 2,000£ to Robin Jones' councillor priority fund

    - Pay the remaining ~5k£ from council reserves

    - FYI: our bank account currently holds 49,400£ including 13k£ CIL, we'd be left with 29k£ and will receive 8.5k£ of precept in April

- Spring flowers:

  - We’d like to ask the PC to cover 21.96£ for the planted bulbs.

- Footpath:

  - Costs will be available once we can plan the footpath properly, but shouldn’t be too high and could be covered by the PC

- New playground:

  - We will apply for grants and might approach the PC and/or the Clifton Hampden Charity with the request for match funding.